## Slide 1
Application of SHRP2 Decision Support Tool to SR 509 Corridor Planning
The 14th TRB National Transportation Planning Applications Conference May 8, 2013
Shuming Yan, PE
Deputy Director, UPO
Lynn Peterson
Secretary of Transportation
Delwar Murshed
Senior Planner, UPO

## Slide 2: SR 509 Extension Status Overview Project Location
Notes: MISSING LINK
Its completion is expected to:
  Relieve congestion on local roads and other highways
  Move freight faster, more safely and more economically
  Improve regional mobility
Insert vicinity map

## Slide 3: SR 509 Extension Status Overview The Master Plan
509 Extension: Complete SR 509 by building three miles of missing freeway link and connecting to I-5 with three lanes each direction (two general purpose lanes and one HOV lane).
I-5: Widen more than eight miles of I-5 from the SR 509 extension to SR 18 and rebuild several interchanges.
Airport Access: Include a freeway connector that provides direct access to the Sea-Tac International Airport from the south.
Kent Valley Access: Provide a direct connection from SR 509/I-5 to the Kent Valley, a major freight corridor.

## Slide 4: SR 509 Extension Status Overview What has been done so far?
$86M invested to date
  EIS/ROD complete in 2003
  30% of design work
  40% of ROW acquired
  Early environmental construction
$1.2 billion needed.
Several funding attempts have failed.
Notes: MISSING LINK
Its completion is expected to:
  Relieve congestion on local roads and other highways
  Move freight faster, more safely and more economically
  Improve regional mobility
Insert vicinity map

## Slide 5: How to Finance the project?
The 2009 Washington State legislature directed WSDOT to study the feasibility of tolling to help fund the project
The study found that tolling is feasible. It would:
  Generate revenue
  Reduce the demand, create phasing opportunity

## Slide 6: Toll rate, traffic and revenue relationship
Notes: The X axis represents toll rate, the Y axis shows traffic volume. The red line depicts traffic volume, the green line depicts revenue.
As the toll rate increases initially, the revenue increases, but the traffic volume decreases. As the rate increases to a certain point, the traffic volume drops so much that yield lower revenue.
Two way of tolling, toll to generate max revenue, or toll to maximize corridor and system performance.

## Slide 7: 2030 Travel Demand Forecast Full Build – Toll Free vs. Tolled

## Slide 8: Current Design
Option 1
Option 1a
SR 509 Toll Concepts

## Slide 9: SR 509 Toll Concepts (Cont’d)
Option 2
Option 3
Current Design

## Slide 10: How to Phase the Project? This is where TCAPP comes into play

## Slide 11: What is TCAPP?
TCAPP stands for “Transportation for Communities – Advancing Projects through Partnerships”
It is a web based decision support tool, developed by Transportation Research Board under the second Strategic Highway Research Program (SHRP2).
  TCAPP is about making good decisions that stick:
    Collaborative
    Right people
    Right time
    Right information

## Slide 12: The Objectives of the Pilot Test
● Define Phase 1 of the project for implementation by taking tolling into consideration.
● Pilot test the TCAPP tool
● Provide feedbacks to SHRP2 for refining the tool

## Slide 13: Features and Functionality of TCAPP Used in the Study
Stakeholder involvement techniques
Decision making authority definition
Stakeholder collaboration assessment
Corridor Planning Decision Guide
Examples included in Case studies

## Slide 14: Corridor Planning KDPs Applied

## Slide 15: KDP Driven Scheduling Provide right information at the right time

## Slide 16: Value of TCAPP to the Project 1. Involved all key stakeholders
Expanded stakeholder committees to include representatives from:
  Legislature
  Freight community
  Business community
  Residents

## Slide 17: Value of TCAPP to the Project 2. Defined decision making authority

## Slide 18: Value of TCAPP to the Project 3. Applied collaboration assessment techniques

## Slide 19: Value of TCAPP to the Project Outcome: unanimous agreement on Phase 1 scope
Reduces initial construction cost by $400 million from the master plan.
SR 509: 1 lane/dir. from 188th to 24th /26th, 2 lanes/dir. from 24th/26th to I-5
Improved airport access via local connections.
Direct access to I-5 from Kent Valley from 228th
More sustainable solution: I-5 hard shoulder running and conversion of HOV lanes to express toll lanes.

## Slide 20: Suggestions for Improvement
A few of WSDOT recommendations of the pilot test are:
Downloadable web content for ease of use
In depth discussion, perhaps through case studies, on how performance measures, including quantitative and qualitative measures, are integrated to help reach consensus and decisions.
More real world examples, perhaps by commonly encountered corridor study types on key subjects (i.e., problem statements, goals and objectives, performance measures, and analysis methodologies, etc.)